# VASATHEE

MVP Business Plan — Phase 1

Plot Intelligence Platform for Hyderabad Growth Corridors

| Primary Buyer Plot buyers — growth corridors | Revenue Model Premium SaaS buyer tools | Launch Timeline 3 months — lean and fast |
| --- | --- | --- |

Prepared by BSMA Enterprises | April 2026 | Hyderabad, Telangana

# STRATEGIC RATIONALE — WHY PLOT BUYERS FIRST

The decision to lead Vasathee's MVP with plot buyers in Hyderabad's growth corridors is not a compromise — it is the sharpest possible market entry. Here is the logic:

  - The Underserved Segment Argument

Of all buyer categories in Hyderabad real estate, plot buyers are the most digitally underserved and the most financially vulnerable. The market analysis confirmed that open plot listings carry the highest legal risk and the lowest platform intelligence coverage of any property type. DTCP and HMDA approval status, gram panchayat layout risk, revenue survey number verification, and growth corridor infrastructure trajectory — none of these are available on any existing platform.

Why plot buyers will pay for intelligence

- A ₹30–80 lakh plot purchase in the wrong layout can result in demolition orders, title disputes, or zero appreciation — losses that devastate middle-class families.

- Buyers currently depend entirely on broker claims and word-of-mouth for legal and locational due diligence.

- No existing platform — MagicBricks, 99acres, Housing.com, NoBroker — provides plot-specific legal intelligence or growth corridor geospatial context.

- A buyer spending ₹50L on a plot will readily pay ₹999–2,999/month for a platform that tells them whether that plot is safe to buy.

  - The SaaS Advantage at MVP Stage

Choosing SaaS as the Phase 1 revenue model is strategically superior to listing fees or lead generation for three reasons:

    - Independence from inventory volume — SaaS revenue begins with the first subscriber, not the thousandth listing. A platform with 300 deeply verified plot listings and 100 paying subscribers is more valuable than a platform with 3,000 unverified listings and zero revenue.

    - Buyer-side alignment — listing fee and lead generation models create incentives to serve developers and brokers. SaaS creates incentives to serve the buyer. This directly reinforces Vasathee's brand promise of ownership empowerment.

    - Defensibility — a subscriber base is a moat. Listing inventory can be copied. A community of buyers who trust and pay for Vasathee's intelligence layer cannot be replicated overnight by a national aggregator.

  - Growth Corridors — The Timing Advantage

Hyderabad's growth corridors are at a unique infrastructure inflection point in 2026. The Regional Ring Road, Metro Phase 2, Pharma City, and multiple IT park expansions are simultaneously reshaping land values across a 30–60 km radius from the city centre. Plot buyers in these corridors are making ₹20– 80 lakh decisions with almost no reliable intelligence. Vasathee enters at precisely the moment demand for that intelligence peaks.

| Growth Corridor | Infrastructure Catalyst | Plot Price Range |
| --- | --- | --- |
| Pharma City (Mucherla / Shadnagar) | Pharma City SEZ + ORR junction | ₹8,000–15,000 / sq.yd |
| RRR Corridor (Tukkuguda / Maheshwaram) | Regional Ring Road Phase 1 | ₹6,000–12,000 / sq.yd |
| Kollur / Tellapur | IT corridor extension + Metro Phase 2 | ₹18,000–35,000 / sq.yd |
| Neopolis / Kokapet East | Financial District spillover + ORR | ₹25,000–50,000 / sq.yd |
| Patancheru / Isnapur | Industrial corridor + HMDA expansion | ₹5,000–9,000 / sq.yd |
| Yacharam / Ibrahimpatnam | Aerospace SEZ + peripheral growth | ₹4,000–8,000 / sq.yd |

# MVP SCOPE — WHAT GETS BUILT IN 3 MONTHS

A 3-month MVP demands ruthless scope discipline. The principle: build the one thing that makes a plot buyer in Hyderabad say 'I cannot buy a plot without checking Vasathee first.' Every feature either serves that principle or is deferred.

  - The MVP Feature Set

| Feature | Description | Phase 1 | Phase 2 |
| --- | --- | --- | --- |
| Plot search + map view | MapLibre map-first search. Filter by corridor, size, price, approval status | - Build | — |
| Legal status indicator | HMDA / DTCP / GP layout classification. Approval status badge on every listing | - Build | — |
| Growth corridor overlay | Infrastructure layers: RRR, Metro Ph.2, Pharma City zones on map | - Build | — |
| Verified listing badges | Manual verification tier: surveyed, RERA-checked, owner-confirmed | - Build | — |
| SaaS buyer dashboard | Pro tools behind paywall — legal report, corridor score, document checklist | - Build | — |
| Site visit scheduler | Cal.com embedded scheduling for plot visits | - Build | — |
| Basic AI concierge | Claude-powered plot buying FAQ and checklist generator | - Build | — |
| Price trend charts | Historical price data per corridor — 3-year trend | Partial | Full Ph.2 |
| Commute isochrones | Travel time from plot to key employment nodes | Deferred | - Ph.2 |
| 360° walkthroughs | Immersive plot + neighbourhood views | Deferred | - Ph.2 |
| Blockchain doc anchoring | Polygon-based document hash verification | Deferred | - Ph.3 |
| Full BIM / XR viewer | Three.js 3D and AR overlay for plot visualisation | Deferred | - Ph.3 |

  - What Vasathee Is NOT at MVP

Explicit scope exclusions — Phase 1

- NOT a full-inventory aggregator. Vasathee MVP lists 300–500 curated, verified plots only — not

thousands of unverified listings. - NOT a broker marketplace. Brokers may participate as listing sources but the platform does not sell broker subscriptions in Phase 1. - NOT an apartment or villa platform. Single asset class focus is the discipline that makes the MVP achievable in 3 months. - NOT a transaction platform. Vasathee facilitates discovery and due diligence — not the booking or registration transaction in Phase 1. - NOT a national platform. Hyderabad growth corridors only — five to six zones, deeply covered.

# SAAS REVENUE MODEL — PRICING ARCHITECTURE

Vasathee's SaaS model is built on a simple insight: the value delivered to a plot buyer is asymmetric. A

₹999 subscription that prevents a ₹50 lakh mistake delivers a 50,000x return. Price accordingly — but accessibly.

  - Tier Architecture

| Tier | Explorer — Free | Vasathee Pro — ₹999/mo | Vasathee Elite — ₹2,499/mo |
| --- | --- | --- | --- |
| Map-view plot search | ✓ | ✓ | ✓ |
| Basic listing details | ✓ | ✓ | ✓ |
| Corridor overview | ✓ | ✓ | ✓ |
| HMDA / DTCP approval badge | View only | - Full report | - Full report |
| Legal risk indicator | — |  |  |
| Document checklist generator | — |  |  |
| Growth corridor score | — |  |  |
| Infrastructure timeline overlay | — |  |  |
| Price trend (3- year history) | — |  |  |
| AI plot buying concierge | — | 5 queries/mo | Unlimited |
| Site visit scheduler | — | ✓ | ✓ |
| Saved searches + alerts | — | 3 searches | Unlimited |
| Comparative plot analysis | — | — | ✓ |
| Expert legal consultation referral | — | — | ✓ |
| NRI document vault | — | — | ✓ |

| Priority support | — | — | - Dedicated |
| --- | --- | --- | --- |

  - Revenue Projections — First 12 Months

| Metric | Month 3 | Month 6 | Month 9 | Month 12 | Notes |
| --- | --- | --- | --- | --- | --- |
| Free users | 800 | 2,500 | 5,000 | 10,000 | Organic + referral |
| Pro subscribers (₹999) | 60 | 180 | 380 | 650 | ~6% free- to-paid |
| Elite subscribers (₹2,499) | 10 | 35 | 80 | 150 | ~2% free- to-paid |
| Monthly Revenue | ₹84,890 | ₹267,265 | ₹578,120 | ₹1,023,350 | Pro + Elite MRR |
| Annual Run Rate | — | — | — | ₹1.23 Cr | End of Year 1 |

Revenue model assumptions

- Free-to-paid conversion of 6% for Pro is conservative — category average for high-intent B2C SaaS is 8–12%.

- Growth driver: Every plot purchase decision in a Hyderabad growth corridor takes 2–6 months. A buyer who subscribes Pro for 3 months pays ₹3,000 — trivial against a ₹40L+ purchase.

- Churn is managed by the purchasing journey: once a buyer closes a transaction, they leave — but refer at least one other buyer. Referral loop is the primary growth engine.

- Annual billing option (Pro at ₹8,999/year, Elite at ₹21,999/year) improves cash flow and reduces churn — introduced at Month 4.

# INVENTORY STRATEGY — 300 VERIFIED PLOTS AT LAUNCH

A lean, deeply verified inventory is more powerful than a large, unverified one. Vasathee's MVP launches with 300–500 plots across six growth corridors — every listing manually verified against three criteria: legal status, location accuracy, and price authenticity.

  - Three-Channel Acquisition

| Builder partnerships Target: HMDA-approved layout developers with active inventory in growth corridors. 8–12 builder partners at launch. Each partner provides verified layout plans, HMDA approval documents, and survey numbers. Vasathee displays legal documents directly on the listing — a feature no aggregator offers. Target listings: 150–200 plots | Broker network Target: 15–20 Hyderabad brokers specialising in growth corridor plots. Vasathee does not charge brokers listing fees at MVP stage — the value exchange is verified listing status and qualified buyer leads. Brokers who submit listings must provide approval documents for verification. Target listings: 80–150 plots |
| --- | --- |

Owner-direct channel

Verified individual plot owners — particularly NRI owners and investors holding HMDA-approved plots in growth corridors — are acquired through LinkedIn outreach, NRI property WhatsApp groups, and a simple self-listing form on Vasathee.com.

Owner listings go through the same three-point verification: legal status, location pin accuracy, and ownership document check before going live.

Target listings: 50–100 plots. This channel also builds the NRI seller community that becomes Phase 3's NRI buyer portal flywheel.

  - The Vasathee Verification Standard

Every listing on Vasathee carries one of three verification badges — creating immediate trust differentiation from every competing platform:

| Badge | Criteria | Display |
| --- | --- | --- |
| Vasathee Verified | HMDA / DTCP approval confirmed + survey number checked + ownership document sighted | Green badge — full legal report available to Pro subscribers |
| Document Pending | Layout approval in process — status confirmed with relevant authority | Amber badge — risk alert shown to all users |
| Buyer Caution | Gram panchayat layout or unapproved status identified | Red badge — detailed risk briefing for Pro subscribers |

# 3-MONTH BUILD PLAN — WEEK BY WEEK

The 3-month timeline is achievable only with ruthless scope discipline and a clear separation between must-have (MVP) and nice-to-have (deferred). The build sequence is: infrastructure first, legal intelligence second, geospatial layer third, SaaS paywall last.

Month 1 — Weeks 1 to 4: Foundation

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 1 | Infrastructure setup | AWS Mumbai environment, K3s cluster, PostGIS + Redis, GitHub Actions CI/CD, Keycloak auth, domain DNS, SSL |
| Week 2 | Core platform + data model | Next.js 14 app scaffold, FastAPI backend, plot property schema in PostGIS, MapLibre base map integration, shadcn/ui component library |
| Week 3 | Listing pipeline | Admin panel for listing creation, photo upload to S3, manual verification workflow, HMDA approval document storage, listing status badges |
| Week 4 | Search + map view | Filter-based plot search (corridor, size, price, approval status), map pin view, property detail page, mobile-responsive layout, 50 seed listings live |

Month 2 — Weeks 5 to 8: Intelligence

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 5 | Legal intelligence layer | TGRERA scraper + status checker, HMDA / DTCP approval lookup integration, legal risk scoring model, Vasathee Verified badge system |
| Week 6 | Growth corridor GIS layers | PostGIS corridor boundary polygons, RRR and Metro Ph.2 overlays, Pharma City zone layer, infrastructure timeline data, MapLibre layer toggles |
| Week 7 | SaaS paywall + Razorpay | Razorpay subscription integration, Pro / Elite tier gating, buyer dashboard, document checklist generator, saved searches + alerts, subscription management |
| Week 8 | AI concierge (Claude API) | LlamaIndex RAG on Hyderabad plot buying knowledge base, Claude Haiku chat interface, plot-specific FAQ system, document checklist AI generator, streaming chat UI |

Month 3 — Weeks 9 to 12: Launch

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 9 | Inventory build sprint | Onboard 8–12 builder partners, 15–20 brokers, list 300+ verified plots, quality-check all listings, corridor coverage audit |
| Week 10 | Site visit + UX polish | Cal.com scheduling integration, visit confirmation emails, post-visit feedback form, mobile PWA, performance optimisation, Core Web Vitals audit |
| Week 11 | Beta launch | Invite 200 early access users, monitor conversion funnel, collect NPS, fix critical bugs, load test infrastructure, activate Grafana monitoring |
| Week 12 | Public launch | Product Hunt launch, LinkedIn content series launch, builder partner co-announcement, activate referral loop, Week 12 metrics review |

# GO-TO-MARKET STRATEGY

Vasathee's GTM strategy does not compete with MagicBricks on advertising spend. It wins through three channels that cost almost nothing but require genuine product quality: content authority, community trust, and builder partnerships.

  - Content Authority — LinkedIn + SEO

BSMA Enterprises has an established LinkedIn presence in geospatial technology and the built environment. Vasathee's launch is built on that foundation with a dedicated content programme:

    - Weekly 'Growth Corridor Intelligence' posts — price movements, infrastructure updates, legal risk alerts for specific corridors. Each post is powered by Vasathee's own platform data.

    - 'Plot Buyer Guide' series — 10-part LinkedIn carousel series on how to verify a plot in Hyderabad. Each part ends with a Vasathee Pro CTA.

    - SEO landing pages for every growth corridor — 'Buy plots in Pharma City corridor', 'HMDA approved plots in RRR zone'. Long-tail, high-intent, low-competition keywords.

    - YouTube Shorts — 60-second 'Is this plot safe to buy?' videos using real Vasathee data. High virality potential in Hyderabad buyer WhatsApp groups.

  - Community Trust — NRI and IT Buyer Networks

    - Hyderabad NRI property WhatsApp groups and Telegram channels — direct outreach with growth corridor intelligence content. NRI buyers are the most underserved and highest-intent segment.

    - HITEC City and Financial District office HR partnerships — plot investment lunch-and-learn sessions for IT professionals in the ₹80L–₹1.5Cr budget bracket.

    - Housing society notice boards and resident WhatsApp groups in premium apartments — buyers in these communities are the most likely to be upgrading to independent plots.

  - Builder Partner Co-Marketing

Every verified builder partner has an incentive to promote Vasathee — their listings carry a Vasathee Verified badge that differentiates them from unverified competitors. Builder partner co-announcements on Day 1 of public launch create an immediate credibility signal.

Launch week activation plan

Day 1: Product Hunt launch + LinkedIn announcement post (BSMA Enterprises + Vasathee pages)

Day 1–3: Builder partner co-announcements on their own LinkedIn / social channels

Day 3: 'Hyderabad Growth Corridor Intelligence Report 2026' — free download gated by email. Drives Pro trial signups.

Week 1: Targeted LinkedIn ads to Hyderabad IT professionals, NRI investor groups, and real estate WhatsApp group admins.

Week 2: First 'Growth Corridor Intelligence' newsletter to beta user list.

# SUCCESS METRICS — WHAT PHASE 1 MUST PROVE

Phase 1 success is not measured by revenue alone. It must prove three things that determine whether Phase 2 is justified: product-market fit, monetisation viability, and inventory supply chain health.

| Metric | Month 3 Target | Month 6 Target | Why It Matters |
| --- | --- | --- | --- |
| Verified plot listings | 300+ | 600+ | Supply health — platform needs density |
| Monthly active users | 500+ | 2,500+ | Product-market fit signal |
| Free-to-Pro conversion | 4%+ | 6%+ | SaaS viability — must hit by Month 6 |
| Net Promoter Score | 40+ | 55+ | Word-of-mouth growth engine |
| Monthly SaaS revenue | ₹50,000+ | ₹2,50,000+ | Break-even trajectory confirmation |
| Avg. session duration | 5+ min | 7+ min | Engagement depth — is the intelligence useful? |
| Builder partners active | 8+ | 15+ | Supply-side relationship health |
| Legal reports accessed | 200+ | 1,000+ | Core value prop validation |

The single most important Phase 1 metric

Free-to-Pro conversion rate.

Everything else is vanity until this number is proven. If 6 out of every 100 Vasathee users are willing to pay ₹999/month for the intelligence layer — the entire Phase 2 and Phase 3 investment is justified. If conversion stays below 3%, the product needs a fundamental pivot before scaling.

Every product decision in Phase 1 must be evaluated against this question: does this feature increase the probability that a free user converts to Pro?

Vasathee.com | BSMA Enterprises | Hyderabad | April 2026

This document is confidential and prepared for internal business planning purposes. All financial projections are estimates based on market research and comparable SaaS benchmarks.